Multiplayer Tambola Mobile App

Development Sprint Plan & AI Agent Delivery Plan

Document 7 – Version 1.0

# Development Strategy

Build a working vertical slice first, then add payment, real-time reliability and production hardening. Each sprint should end with a runnable build and acceptance criteria.

| Sprint | Goal | Deliverables |
| --- | --- | --- |
| 0 | Foundation | Repo, environments, Flutter architecture, CI, configuration |
| 1 | Identity and game setup | Authentication, Home, Create Game, game lifecycle |
| 2 | Registration | Invite/join, registration sequence, confirmed/waiting states |
| 3 | Wallet and capacity | Credit ledger, mock purchase, promotion workflow |
| 4 | Game start | Atomic start transaction and final eligibility |
| 5 | Core Tambola | Ticket generation, number calling, real-time sync |
| 6 | Claims and winners | Server validation, race handling, winner events |
| 7 | Live display | Responsive display and projector/browser access |
| 8 | Payments | Store/payment provider integration and production credit flow |
| 9 | Hardening | Reconnect, retries, load tests, audit logs, monitoring |
| 10 | Pilot | Real event test, bug fixes and pricing/ROI measurement |

# Definition of Done for Every Sprint

Code builds successfully.

Relevant automated tests pass.

Database migration is versioned.

Authorization rules are tested.

Error states are handled.

No secrets are committed.

Feature is documented in README/changelog.

# AI Agent Working Rules

Read Documents 1–7 before changing architecture.

Do not replace frozen product decisions without raising a decision request.

Implement server-authoritative rules.

Use migrations; do not manually depend on console-only schema changes.

Make each task small, testable and reversible.

Report files changed, migrations, tests run and known risks after each task.

# Suggested First Implementation Milestone

Create game → generate invite → player registers → confirmed/waiting result
→ Admin adds mock credits → waiting user promoted → notification/state update

This validates the most differentiated product flow before implementing the full Tambola engine.